previous Home next

4.12 Chart System

4.12.1 Applying Standard Charts

Projectile contains many standard charts. The charts are grouped by topic in the chart blocks and contain between one and up to 13 individual charts.

The charts can be be opened in the work area by using the functionality “Charting”.

In the following example various project-related charts are displayed. Included are the charts: project overview chart, project structure diagram, target/actual comparison chart for projects and jobs, milestone-trend-analysis (MTA) chart, completion chart, employee occupation chart, skill-matrix, and perform report for resource planning chart.

After opening the chart type (here, the project chart) a chart document is opened. In the document selection criteria and options for the chart can be configured.

In the first part (1. Name) a name can be given for the chart if the chart is to be saved. Saving the chart is useful if the selection criteria of the chart remains constant, for example a list of all active projects for the current quarter. The saved chart can then be saved are copied to the personal clipboard or it can represent the basis for time service in order to automate the chart evaluations. Also, the charts can be generated in the background. To view the results of the chart, the evaluation must also be stored.

In the second part (2. Input Data) the input data of the chart is determined. In the third part (Main parameters) the input data can be limited through a time span.

In the first example the selection criteria for the input data for two projects are selected from the personal clipboard:

These projects are marked in the clipboard, ...

... copied and ...

... pasted into the input data.

This process can be performed repeatedly (or with multiple entries). In the example below are ...

... Project 3 is the selected criteria, which is referred to in the chart.

Finally, the chart period is selected ...

... the time span limited to the current year ...

... and the chart “job chart target/actual” generated using .

If the chart results are generated, the system presents the results in the browser. This chart includes information about the projects, activities and/or jobs and agents, the estimated and actual times with remaining time/effort and the corresponding difference (planned - actual), the estimated processing period (start / end) and the status information (status, completion date and completion of the task).

After closing the chart results, the chart block project chart is displayed again.

If the chart block is saved, the chart block can be applied as the basis for time services or for chart evaluations in the background.

Using the charts can be started in the background.

The system informs the user of the background process ...

.. and generates ...

... an internal message, as soon as the chart results are generated.

The message appears in the mailer and the user can access the chart results through a link:

Im zweiten Beispiel wird die Standard-Suchmaschine für die Auswahl der Eingabedaten verwendet. Hier werden beispielsweise alle Projekte (ausgewählte Kategorie), ...

... die den Begriff “Projectile” enthalten ...

… als Eingabedaten verwendet. Einträge, die nicht als Selektionskriterien verwendet werden sollen, werden markiert, die Auswahl invertiert …

… und die Einträge aus den Eingabedaten entfernt:

Es werden alle Einträge der Auswahl ausgewertet (nicht nur die markierten)!

Dieser Vorgang kann mehrfach (mit verschiedenen Kategorien) durchgeführt werden. Abschließend wird die Auswertung wieder mit ausgeführt (im beispiel ein Plan/Ist-Vergleich für die Projekte 138 und 140):

Die dritte Möglichkeit die Eingabedaten auszuwählen, ist die Profi-Suche. Hier sind entsprechende Suchabfragen hinterlegt, die sofort verwendet werden können.

Im Beispiel werden alle Hauptprojekte mit dem Status „aktiv“ in die Eingabedaten übertragen.

Anschließend kann der Betrachtungszeitraum (3. Hauptparameter) und die weiteren Kriterien verwendet werden (4. Parameter), um die Ergebnisse der Auswertungen sinnvoll einzuschränken. Zu diesen Parametern gehört beispielsweise die Kostenstelle des Projektes, die Projektart, der Projektstatus, die Priorität und das Kennzeichen, ob das Projekt ein externer Auftrag ist oder nicht.

Die weiteren Optionen betreffen die Filterung von Ergebnissen.

Im Beispiel werden alle Projekte ausgewertet, die der Kostenstelle Nürnberg zugeordnet sind, ein Soll- oder Muss-Projekt sind …

… sowie das Kennzeichen „Externer Auftrag“ besitzen.

Auf dem Reiter „Format“ (5. Einstellungen zur Ansicht) können beispielsweise die Breite der Abbildungen in Pixel und der Diagrammtyp ausgewählt werden.

Wenn alternative Ausgabeformate gewünscht sind (standardmäßig werden alle Auswertungen in HTML innerhalb der Applikation erzeugt) kann im Element „Display“ das Ausgabeformat gewählt werden.

Im folgenden Beispiel wird die Auswertung Arbeitspakete Plan/Ist mit Abbildungen (Diagrammtyp „Balken 3D vertikal) …

… im Ausgabeformat PDF erzeugt.

Je nach Systemeinstellung öffnet sich die erzeugte Auswertung im Browser …

… oder im entsprechenden Anzeigeprogramm …

… (hier im Adobe Reader).

Im Reiter „Ergebnisse“ werden die Auswertungsergebnisse verwaltet.

Anmerkungen: Die Auswertungsergebnisse werden nur dauerhaft gespeichert, wenn der Auswertungsblock abgespeichert ist. Die Anzahl der Ergebnisse kann im Feld „Max. Anzahl Ergebnisse“ eingestellt werden.

… Fortsetzung

(c) 1998-2007 Information Desire Software GmbH. Alle Rechte vorbehalten!