 Projectile
     Version 6.2

Die integrierte Gesamtlösung für Dienstleister: Projekte, Prozesse, Wissen.

Help, Part 12: Tickets & Kanban
# 12.1 Tickets (Change Requests)
Change requests, often simply referred to as "tickets", are an essential element of project management in software development, engineering or for larger projects and help to ensure that projects are carried out in an efficient and organized manner. Tickets are, for example, tasks, errors, functional requirements or other work and serve to organize the work in the team, track progress and ensure that all aspects are documented and managed.
Projectile includes the optional "Product Management" module. This module contains support cases, change requests, components and releases (for products and versions), an overview with filters for the change requests and the Kanban boards.
In the "Product Management" menu, change requests can also be managed. Here the user can (depending on authorization) search in the existing change requests and view, change and also delete data.
In the following example, a new change request is created using the "+" button in the menu. This example shows the standard version. Individual fields in the customer versions differ from this. The relevant fields are filled in after creation (e.g. name, request, status, assignment to projects, customers, work packages and employees, etc.) ...

... and then the change request is saved.
Further information, such as expenses and prices, can then be entered.
# 12.2 Editing Tickets
The change requests can now be released for processing or rejected by the person responsible. Status changes can be made using the "Set status" action.
In the following example, the ticket is not rejected but released for development. The "Set status" action opens a dialog in which the status of the change request can be set and a comment on the status change can be entered.
The status characteristics are configurable and can be used in some versions with the help of the integrated workflow engine for process support.

After entering and saving...
... the status changes from "Captured" to "Released for Development":
External documents (e.g. specifications or error descriptions) can also be uploaded in the change request using the flyer. The status change can alternatively (and also more effectively) be carried out using the Kanban boards (see section 12.4).
# 12.3 Ticket Overview
The Product Management module also includes an overview function (Product Management - Overview menu). This overview filters the change requests using the criteria employee, target version, date, status, type, rating. Depending on the implementation, further criteria for filtering the tickets are also supported.

Alternatively, individual overviews for portals can also be created using the integrated "ReportMaker" or the Kanban boards.
# 12.4 Kanban Boards
Kanban boards offer a special form of ticket overview. A Kanban board is a visual project management tool used to visualize, organize and optimize the flow of work. These boards are often used in engineering, software development and various other industries to support agile practices. The tickets are usually cards.

Kanban boards can be opened either via the main menu or portals:
## 12.4.1 Configuration of the Kanban Boards
The following example shows the configuration of a Kanban board with four columns. After creating the "Kanban" configuration, a name is first assigned and a query for change requests is assigned (see tutorial "10 Report Generator") The employee lane is also used here.
An employee lane in the Kanban board is a visual row that is used to organize and display tickets at different stages of a work process. Each lane (visual row) represents an employee/processor of the tickets.
In the next step, the columns of the Kanban board (status transitions or process steps) are configured. The first column is then defined with "New" in the "Columns" field.
To do this, the column is named (here "To Do"), the status transitions are defined and, if necessary, additional information for the tickets ("Fields") and the background color of the column ("Color") are stored.
In the "Relevant statuses" field, the statuses of the tickets to be displayed in this column are selected and the status to which the ticket is to be changed is entered in the "Target Status" field.
The configuration of this first column is then saved and closed.

Similarly, three more columns are created and the Kanban board is opened.
The following screenshot shows the open Kanban board with the four columns "To Do", "In Progress", "Review" and "Done" with a colored background and the employee lanes vertically:
The categorizer determines the color of the heading for the tiles (here the color code is controlled according to the employees).

Other categorizers are the customer and the priority.
## 12.4.2 Working with Kanban Boards
The following example demonstrates a workflow for processing tickets.
The Kanban board with the four columns contains ten tickets for three different employees. Four of the tickets still have the status "To Do", two tickets are being processed ("In Progress"), two tickets are in "Review" and two other tickets have already been completed ("Done").

Another ticket/card is created with the help of "+" ...
... the relevant information entered ...
… and saved.

After closing the ticket ...
... the change request is sorted into the Kanban board. Here, the new ticket with the status "Created" is assigned to the first column "To Do". The ticket is then moved to the next column "In Progress" in the "Frauke Otto" lane:

After moving the ticket, the status and the employee change automatically:

## 12.4.3 Project Kanbans
Kanban is not used exclusively for all change requests of an organization, but also for selected subsets: Kanban for all changes of a category, an employee or Kanban for a specific project. In Projectile, you can create a Kanban board directly from a project...
...using the "Create Kanban Board" action without much effort. The name, the query (all tickets in the project structure) and the reference to the project are then created in the "Kanban" configuration.
If the display fields and columns are defined in the projectile default (Administration => Application), this information is also used as a default for the project Kanbans: